# Andre Miranda

CS-250 Software Development Lifecycle

Anna Sandifer

June 15, 2025

Sprint Review and Retrospective

As a scrum master for the SNHU travel website project, it is  my responsibility to facilitate our scrum meetings, sprint reviews, and sprint retrospective. My goal is to foster a culture of collaboration, transparency, and promote adaptability among our team. Sprint reviews and retrospectives are one of the many tools within the agile framework that allows me to accomplish what I need. I will be reflecting on the different contributions of our team and going through all the roles within our scrum team. We will also look at the completion of our user stories, how we adapted to unexpected shifts, review our different communication strategies, review how Jira helped us stay organized and on track, and finally evaluate if Scrum is a good fit for our project.

The well-defined roles within the Agile framework create a solid foundation for a team going through the software development lifecycle. Our Product Owner has made sure that our backlog and user stores reflect the needs and requirements of the user’s needs. The stakeholder feedback the Product Owner was responsible for helping revise the trip recommendation feature and better align the product to the product vision. Agile allowed us to pivot the team’s priorities mid sprint without losing momentum which kept the team on track. As Scrum Master I also played a vital role in keeping disruptions and distractions away from my team helping to maintain the cadence of our project. As blockers emerged, I was able to quickly organize a focused working session to resolve these issues. This kept the release cycle on track without compromising code quality.

We had a talented team overall, but kudos to the development team! They had a mix of different specialties and were able to work great together and successfully completed many features while pair programming. Our daily scrum meetings were crucial in maintaining transparency, aligning the team with the goals and requirements, and giving everyone accountability for their work. When we had to change our requirement mid-iteration these scrum meetings were crucial in our adaptability. We also had a great tester in our group who was able to understand what the developers were working on and put together a solid set of test cases that even had a comprehensive set of edge cases built in.

Agile gives us a strong cadence when it comes to the iterative nature of the software development lifecycle. One of the user stories we had talked about a personalized travel package based on preferences or past travel. The iterative nature of agile was able to shine in this respect by first creating and releasing  a minimal user interface and then gradually adding unique features like filters, pricing, and preference filters. By focusing on releasing shippable increments during every sprint, our team was able to roll out working stages of our product which allows us to deliver some value right away to our stakeholders. Each iteration brought the user stories closer to completion, while keeping the Product Owner in the feedback loop throughout. The agile framework also allowed for backlog refinement on the fly. When initial assumptions about user location data changed, the team was able to adjust the  acceptance criteria, without losing their momentum.

About midway through out SNHU travel website project, stakeholder feedback led a shift in focus from just a desktop website to a mobile and desktop design. Under the waterfall model, this would have undone months of planning and would have thrown a huge wrench into our work. Agile gave us the flexibility to manage these kinds of changes elegantly. The team was able to treat this shift in requirements naturally with the Agile framework, and during the following sprint planning session, we were able to reorganize the backlog and prioritize around the new requirement. Our developers collaborated in a pair programming fashion, while our testers established tests for edge cases ensuring a successful release. The Agile framework not only kept us on schedule but strengthened the product’s alignment with the product vision.

One of the best parts of the Agile Framework is transparency. Our effective communication was the backbone of this transparency and of our success. As Scrum Master, I prioritized transparent and timely communication using Jira, emails, Microsoft teams, and sprint review meetings. One of the comments from our sprint review talking about the redesigning of a mobile style UI was a perfect example of timely communication and motivated our team members while guiding backlog refinement. Now let us look at how Jira ended up being a vital organizational tool for us.

Jira has been a key tool for our team focus and goal alignment. Jira was able to track backlog items perfectly and the Jira sprint boards helped us to visualize the progress in real time. This ensured a smoother system of tracking and allowed us to reference each Jira ticket during our daily scrum meetings. Jira also allowed us to effectively communicate with each other and foster a more real time transparent system that helped us with our refinement efforts, helped our sprint goals, and helped us to address blockers more efficiently and effectively. How would we have managed if not for Scrum and Agile, let us dive into the effectiveness of the Scrum-Agile approach we took and how effective it was for our SNHU travel project.

The Scrum-Agile approach showed notable strengths and flexibility when it comes to the software development lifecycle. This approach allowed us to pivot priorities as we got feedback from the stakeholders and remain engaged with them throughout the iterations. Regularly participating in our sprint review, the stakeholders remained actively engaged in all aspects of the progress and the delivery of features. This allowed us to incrementally deliver value and tangible progress bolstering team morale and stakeholder confidence in our team. However, this approach is not without its challenges like getting everyone to agree on the appropriate sizing for the items. Even with the challenges, the Scrum-Agile approach was without a doubt the right choice for our team. The SNHU travel website project demanded adaptability, cross-functional perspective, and rapid delivery. The waterfall approach would have caused massive delays and reworks due to changes in requirements which have caused us to take longer to deliver value to the stakeholders. Agile encourages creativity which leads to a more refined product.

The Scrum and Agile framework have been instrumental to the success of our team and the overall success of the SNHU travel website project. This approach along with our organizational tools helped us accomplish the product vision and made our group more efficient. As the Scrum Master, I have seen the value of the servant leadership role, and the team empowerment mindset that comes with Agile played a vital role in our success. The lessons learned and the adaptability of our team guided us to meet our goals and made us more prepared to face challenges as they came up.

References

Atlassian. (n.d.). JIRA software: Agile project management. Retrieved from

https://stackshare.io/stackups/azure-boards-vs-jira

Cobb, C. G. (2015). The project manager's guide to mastering agile: Principles and practices for an

adaptive approach. Wiley.

Demirag, A., Demirkol Öztürk, E. N., & Ünal, C. (2023). Analysis and comparison of Waterfall model

and Agile approach in software projects. AJIT-e: Academic Journal of Information Technology,

14(54), 183–203. https://doi.org/10.5824/ajite.2023.03.002.x

Project Management Institute. (2017). Agile practice guide. Project Management Institute.

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the

game. https://scrumguides.org

Scrum.org. (n.d.). Agile principles for effective communication. Retrieved from

https://www.scrum.org/resources/blog/agile-principles-effective-communication

Shastri, Y., Hoda, R., & Amor, R. (2021). Spearheading agile: The role of the Scrum Master in agile

projects. Empirical Software Engineering, 26(3). https://doi.org/10.1007/s10664-020-09899-4